# Nhiệm vụ: chuẩn bị report 2, 3, product backlog và nghiên cứu tính khả thi của công nghệ

# Nhóm 1: Report 2 và Product Backlog (Minh Khôi, Gia Khôi)

Thời gian: đến hết ngày chủ nhật

Minh Khôi:

- Chuẩn bị, viết mục 1.1 của Report 2, nghiên cứu cách để chia những feature lớn đã có trong Report 1, mục 6.1 thành các function nhỏ, có thể ước lượng được độ phức tạp và thời gian hoàn thiện. (độ phức tạp và thời gian hoàn thiện sẽ cần bàn thêm để ước tính, có thể ghi dự kiến trước, khi dùng AI đề xuất phải yêu cầu AI nêu được lý do thuyết phục). Có thể tham khảo các User Stories đã có của Gia Khôi để chia.

- Chuẩn bị, viết mục 2.1 của Report 2: mô tả quy trình Scrum

- Chuẩn bị, viết mục 6.1 và 6.2 của Report 2: mô tả cách quản lý Document (dùng Google Drive) và source code (dùng GitHub)

- Tham khảo nội dung gợi ý chi tiết dưới đây

Gia Khôi:

- Chuẩn bị phần Product Backlog, viết và review lại các User Stories đã có (phần của Trường) vào trong sheet Product Backlog, tập trung vào flow end-to-end và nhóm các user stories phù hợp với các tính năng đã có trong Report 1, mục 6.1

- Lập trước ra nháp danh sách Actor và Use Cases để phục vụ chuẩn bị cho mục 2 của Report 3

- Tham khảo nội dung gợi ý dưới đây

Sau khi thực hiện xong, hai bạn có thể kiểm tra chéo nội dung của mình ở phần 1.1 của Report 2 và Product Backlog, tại vì 2 nội dung này có overlap.

Tối thứ 7 Hoàng sẽ review và yêu cầu báo cáo tiến độ

# Nhóm 2: Nghiên cứu công nghệ (Mạnh, Trường)

Thời gian nghiên cứu: đến hết ngày thứ 4 tuần sau

Dựa vào phần gợi ý bên dưới đây và các chức năng hiện đã được ghi trong mục 6.1 của Report 1 để nghiên cứu về tính khả thi của công nghệ, có AI model nào có sẵn không, có hỗ trợ tiếng Nhật không, có trả phí không, train như thế nào …?

Dán đường link kết quả report lại của mọi người vào đây:
Trường:

Mạnh: JCAP_AI_Tools_Comparison_and_Recommended_Direction

Trong ngày thứ 2 họp bên Fsoft và ngày thứ 3 họp với cô Đào, phải có chuẩn bị báo cáo với mentor những gì mình đã tìm hiểu được.

# A. Phần nội dung gợi ý để làm Report 2 (Minh Khôi)

## 1. Objective

Prepare the assigned sections of Report 2 – Project Management Plan based on the current project scope, requirements, and development approach. The main goal is to produce a clear and reasonable first draft that can be reviewed and discussed by the team before being finalized.

The assigned work includes:

- Section 1.1 – Scope & Estimation

- Section 2.1 – Project Process

- Section 6.1 – Document Management

- Section 6.2 – Source Code Management

The work should be based primarily on the current Report 1, existing User Stories, and the team's current development approach. If any information is not finalized yet, clearly mark it as a proposal/TBD rather than assuming it is already decided.

## 2. Scope of Work

### 2.1 Section 1.1 – Scope & Estimation

Prepare the first draft of Section 1.1 by breaking down the major features identified in Report 1 – Section 6.1 into smaller, implementable functions that can reasonably be estimated.

#### Required work

- Review the existing major features in Report 1 – Section 6.1.

- Review the existing User Stories provided by .

- Identify the relationship between:

  - Major Feature

  - Function/Sub-function

  - Existing User Stories

- Break down each major feature into smaller functions where appropriate.

- Follow the structure required by Report 2:

  - WBS Item

  - Complexity

  - Estimated Effort (man-days)

- Propose an initial classification of each function as:

  - Simple

  - Medium

  - Complex

- Provide a preliminary effort estimate for each function.

- For every non-obvious complexity/effort estimate, provide a short and convincing justification.

- Clearly identify estimates that require further discussion with the team.

#### Important consideration

The complexity and effort values are preliminary estimates, not final decisions. They will be reviewed and adjusted after discussion with the team.

When using AI to assist with decomposition or estimation, do not simply accept the AI-generated numbers. Ask the AI to explain why a function should be considered Simple/Medium/Complex and why the proposed effort is reasonable. The final estimate should be based on the team's judgment and project context.

#### Suggested questions to consider

- Is this feature too large to estimate as a single item?

- Can this function be implemented and tested independently?

- Does the function involve external APIs or AI services?

- Does it require frontend + backend + database integration?

- Does it involve complex business logic?

- Does it require unfamiliar technology or additional research?

- Can an existing User Story be mapped directly to this function?

- Should one User Story be further divided into multiple technical functions?

- Are there dependencies between functions that may affect the estimate?

#### Expected output

A draft Section 1.1 containing:

- A structured WBS based on the current project features.

- Major features broken down into estimable functions/sub-functions.

- Preliminary complexity classification.

- Preliminary effort estimation in man-days.

- Brief justification for significant estimates.

- Notes/TBD items for aspects that require team discussion.

### 2.2 Section 2.1 – Project Process

Prepare Section 2.1 by describing how the team will apply Scrum to the JCAP project.

#### Required work

- Describe the Scrum-based development process used by the project.

- Identify the major activities/stages in the team's process.

- Explain how the following activities are connected:

  - Product Backlog

  - Sprint Planning

  - Sprint Execution

  - Daily Scrum / Daily Progress Tracking

  - Sprint Review

  - Sprint Retrospective

  - Backlog Refinement, where applicable

  - Product Increment

- Create or propose a process diagram that can be included in Report 2.

- Explain briefly what happens at each major stage and what output is produced.

The description should reflect how the team actually intends to work, rather than simply copying a generic Scrum definition.

#### Expected output

A draft Section 2.1 containing:

- A Scrum process diagram.

- A concise description of the team's Scrum workflow.

- The purpose and expected output of each major Scrum activity.

- Any project-specific adaptations to the standard Scrum process, if applicable.

### 2.3 Section 6.1 – Document Management

Prepare Section 6.1 describing how project documents will be managed using Google Drive / Google Docs / Google Sheets / Google Slides.

#### Required work

Define a practical document management approach covering:

- Folder structure and organization.

- Document naming convention.

- Document ownership/responsibility.

- Access and editing permissions.

- Version/history management.

- Review and approval process.

- How changes to important documents are tracked.

- How outdated or superseded versions are handled.

- How the team avoids having multiple conflicting copies of the same document.

The proposed approach should be simple enough for all team members to follow consistently throughout the project.

#### Expected output

A draft Section 6.1 describing:

- The document management structure.

- Naming/versioning rules.

- Review and update workflow.

- Relevant Google Drive features used to support document management.

### 2.4 Section 6.2 – Source Code Management

Prepare Section 6.2 describing how project source code will be managed using Git and GitHub.

#### Required work

Define a practical source-code management workflow covering:

- Repository organization.

- Branching strategy.

- Branch naming conventions.

- Commit conventions.

- Pull Request process.

- Code review requirements.

- Merge rules.

- Handling of bugs/fixes.

- Version/tag/release management, if applicable.

- Basic rules to prevent members from directly introducing unstable code into the main branch.

The proposed workflow should be appropriate for the team's current size and Scrum-based development process. Avoid creating unnecessary rules that would make a small student project difficult to manage.

#### Expected output

A draft Section 6.2 describing:

- Git/GitHub workflow.

- Branching strategy.

- Commit/PR conventions.

- Code review and merge process.

- Basic version-control rules.

## 3. Deliverables

The following should be completed and submitted for review:

### Deliverable 1 – Section 1.1

A first draft of Scope & Estimation, including the WBS, function breakdown, complexity classification, preliminary effort estimates, and justifications.

### Deliverable 2 – Section 2.1

A first draft of the Scrum-based Project Process, including the process diagram and explanation.

### Deliverable 3 – Section 6.1

A first draft of the Document Management approach using Google Drive and related tools.

### Deliverable 4 – Section 6.2

A first draft of the Source Code Management approach using Git/GitHub.

## 4. Definition of Done

The task can be considered Done for team review when:

- All four assigned sections have a usable first draft.

- Section 1.1 covers the major features currently defined in Report 1.

- Major features are broken down into sufficiently small and estimable functions.

- Existing User Stories have been considered when performing the breakdown.

- Complexity and effort estimates are provided as preliminary values.

- Significant estimates have a reasonable explanation or justification.

- Uncertain decisions are explicitly marked as TBD/proposed instead of being presented as finalized decisions.

- Section 2.1 reflects the team's intended Scrum workflow rather than only a generic Scrum description.

- A clear Scrum process diagram is provided or proposed.

- Section 6.1 defines a practical and consistent document-management workflow.

- Section 6.2 defines a practical Git/GitHub workflow.

- The proposed processes are realistic for the team's size and current project context.

- The draft is ready for the team/leader to review and discuss.

Note: “Done” at this stage means ready for team review, not necessarily the final approved version. Decisions involving effort estimation, technical feasibility, project schedule, or team responsibilities may still be adjusted after discussion.

## 5. References / Inputs

Please use the following materials as the main inputs:

- Report 1 – Section 6.1: Current functional features and requirements.

- Existing User Stories: Use them to understand how major features can be decomposed into smaller functions.

- Report 2 – Section 1.1: Follow the required Scope & Estimation structure.

- Report 2 – Section 2.1: Follow the required Project Process structure.

- Report 2 – Sections 6.1 and 6.2: Follow the required Configuration Management structure.

If the existing materials do not provide enough information to make a reliable decision, do not invent a final decision. Instead, provide a reasonable proposal and clearly identify the point that needs further discussion.

# B. Phần nội dung gợi ý để làm Product Backlog (Gia Khôi)

## Objective

Prepare an initial Product Backlog draft based on the existing User Stories, ensuring that the main functional scope of the system is sufficiently covered and the backlog is structured for team review and prioritization.

## Scope of Work

### 1. Review Existing User Stories

- Review all currently defined User Stories.

- Identify duplicated, overlapping, unclear, overly broad, or overly granular stories.

- Verify that each story has a clear actor, action, and purpose.

### 2. Identify Missing User Stories

- Analyze the existing stories and identify important missing capabilities.

- Focus on completing the main end-to-end user flows.

- Propose additional User Stories where necessary.

- Avoid introducing features outside the current project scope.

### 3. Group User Stories

Group the stories into major functional areas, such as:

- Authentication & User Profile

- Learning/Scenario Management

- AI Conversation

- Speech Processing

- Pronunciation & Conversation Assessment

- Learning Progress

- Adaptive Learning

- Administration

### 4. Refine User Story Wording

Standardize the User Stories using a consistent format:

As a [Actor], I want [Action], so that [Benefit].

Ensure that the wording clearly describes the user-facing value of each story.

### 5. Identify Dependencies

For important stories, identify relationships and dependencies between them.

Example:

Pronunciation Assessment → depends on Speech Recording / Speech Processing.

### 6. Suggest Initial Priority

Provide an initial suggested priority for each story based on:

- Importance to the core product value.

- Dependency on other features.

- MVP necessity.

- Technical feasibility/risk.

Final priority will be discussed and approved by the whole team.

## Expected Deliverables

- Updated Product Backlog draft.

- List of newly proposed User Stories.

- List of duplicated/merged/removed stories.

- Functional grouping of User Stories.

- Identified major dependencies.

- Suggested initial priorities.

- Short notes for stories requiring further team discussion.

## Definition of Done

The task is considered complete when the Product Backlog draft:

- Covers the major functional flows of the current project scope.

- Contains clear and consistently written User Stories.

- Has major duplicates and obvious gaps identified.

- Includes major dependencies.

- Contains suggested priorities where appropriate.

- Is ready for the whole team to review, revise, and finalize.

# C. Phần nội dung nghiên cứu cho team nghiên cứu: Technology Feasibility Investigation — JCAP AI Pipeline

Objective: Investigate and validate the technical feasibility of the core AI technologies required by JCAP, including Japanese Speech-to-Text, LLM-based conversation and evaluation, and Japanese pronunciation assessment.

Research questions:

- What technologies/models/APIs are available?

- What Japanese capabilities do they support?

- Can they process non-native Japanese learner speech?

- What are their inputs/outputs and integration methods?

- Can they provide the specific information required by JCAP?

- What are their limitations?

- What are their pricing models, free-tier limitations, quotas and estimated costs under JCAP usage scenarios?

- Do they require training, fine-tuning or additional datasets?

- What privacy, latency, reliability and deployment constraints exist?

Required work: Conduct documentation/API research, identify at least 2–3 candidate technologies for each major AI capability, implement a small Proof of Concept for the most promising candidates, test predefined Japanese learner-speech/conversation cases, record observed outputs and limitations, and compare candidates using a common evaluation matrix.

Expected deliverables: Technology Research Report, PoC/demo, Technology Comparison Matrix, estimated cost analysis, technical risk list, and final recommendation identifying the primary technology, fallback technology and reasons for the decision.

Final outcome: The team should be able to make an evidence-based decision on:

- which AI technologies JCAP will use,

- what each technology can realistically provide,

- what additional processing the team must implement itself,

- how much the solution may cost,

- and which proposed AI features need to be reduced or redesigned because of technical limitations.

## 1. Mục tiêu của 2 thành viên

Determine whether the proposed JCAP AI features are technically feasible, identify suitable technologies/APIs/models, estimate implementation complexity and cost, and identify major technical risks.

## 2. Gợi ý chia nhiệm vụ cho 2 người

### 👤 Member A — Speech & Pronunciation Technology

Tập trung:

Speech-to-Text → Audio Processing → Japanese Pronunciation Assessment

Nghiên cứu:

- Speech-to-Text tiếng Nhật

- Japanese speech recognition

- Pronunciation assessment

- Pitch / intonation

- Fluency

- Phoneme-level assessment

- Accent/pronunciation scoring

- API/model có sẵn

- Pricing

- Accuracy/limitations

- Có hỗ trợ Japanese learner speech không

- Có thể tích hợp Web App không

### 👤 Member B — Conversation AI & AI Evaluation

Tập trung:

LLM → Conversation → Grammar/Vocabulary Analysis → Feedback → Cost

Nghiên cứu:

- LLM APIs

- Japanese conversation

- Scenario-based conversation

- Context management

- Grammar analysis

- Vocabulary analysis

- Feedback generation

- Structured output / JSON

- Token pricing

- Rate limits

- Latency

- API reliability

- Prompt engineering

- Có cần fine-tuning không

## 3. Bộ câu hỏi

Với STT:

Có nhận diện Japanese speech không?

Có nhận diện được speech của non-native Japanese learners không?

Output là transcript dạng chi?

Có timestamp/word-level/phoneme-level information không?

Với pronunciation:

Có đánh giá pronunciation không?

Có đánh giá phoneme-level không?

Có đánh giá pitch/accent không?

Có đánh giá fluency không?

Có trả numerical score không?

Có feedback không?

Với LLM:

Có hội thoại tiếng Nhật tốt không?

Có giữ được scenario/context không?

Có đánh giá grammar/vocabulary không?

Có trả output theo JSON/schema cố định không?

## 4. Vấn đề Pricing

Pricing model: per minute / per request / per token / subscription.

Free tier: có không?

Quota: bao nhiêu?

Overage: vượt quota thì tính thế nào?

Expected usage: một learner conversation khoảng bao lâu?

Sau đó tính cost.

Tức là kết quả phải trả lời được:

“Nếu demo với 20 người thì bao nhiêu?”

“Nếu prototype 100 users thì bao nhiêu?”

“Nếu scale lên 1,000 users thì sao?”

## 5. Implementation Feasibility

Mỗi technology phải trả lời:

### Input

.wav, .mp3, .webm, microphone stream?

### Processing

Client hay server?

### Output

JSON? Text? Score?

### Integration

REST API? SDK? WebSocket?

### Latency

Một request mất khoảng bao lâu?

### Constraints

File size? Audio duration? Rate limit?

### Deployment

Có cần GPU không?

### Privacy

Audio có được gửi lên third-party server không?

## 6. “Hands-on PoC”

Mỗi technology candidate phải có một mini Proof of Concept.

Ví dụ Member A:

Cho một audio tiếng Nhật vào API.→ nhận transcript.

Sau đó:

Cho một vài audio phát âm khác nhau.→ xem pronunciation assessment trả về cái gì.

Member B:

Gửi một scenario prompt.→ LLM tạo conversation.

Sau đó:

Đưa transcript conversation vào.→ xem nó phân tích grammar/vocabulary như thế nào.

## 7. Deliverables

### 📄 1. Technology Research Report

Không cần dài lê thê. Mỗi technology trả lời:

What is it?
What can it do?
What are the inputs/outputs?
How can JCAP integrate it?
What are its limitations?
How much does it cost?

### 🧪 2. Proof of Concept

Một demo nhỏ:

Input

↓

Technology

↓

Output

Có screenshot/log/result.

### 📊 3. Comparison Matrix

So sánh các candidate technologies theo cùng tiêu chí.

Đây nên là một deliverable bắt buộc.

Ví dụ:

| Criteria | Technology A | Technology B | Technology C |
| --- | --- | --- | --- |
| Japanese STT |  |  |  |
| Learner speech |  |  |  |
| Pronunciation |  |  |  |
| API integration (Easy, Medium, Hard) |  |  |  |
| Latency (Low, Medium, High) |  |  |  |
| Free tier (Yes, Limited, No) |  |  |  |
| Cost (Low, Medium, High) |  |  |  |
| Documentation |  |  |  |
| Customization |  |  |  |
| Overall (Recommend, Alternative, Not Recommend) |  |  |  |

### 🚦 4. Recommendation

Phải kết luận:

Recommended: A

Reason: Japanese support + pronunciation capability + API availability + acceptable cost.

Fallback: B

Rejected: C

Technical risks: X, Y, Z